

**PROJECT CHARTER**

|  |  |
| --- | --- |
| **GENERAL PROJECT INFORMATION** | |
| PROJECT NAME | Collegeopedia |
| PROJECT SPONSOR | Tushar Topale |
| PROJECT MANAGER | Harshada Topale |
| EXPECTED START DATE | 09-08-2023 |
| EXPECTED COMPLETION DATE | 29-09-2023 |
| ESTIMATED COST | NA |
| **GOALS, OBJECTIVES, DELIVERABLES** | |
| PROJECT OBJECTIVE | Build a web application that would have in the backend the database of all the IT & Management colleges in India along with other colleges that offer at least one IT or Management course. |
| BUSINESS CASE | To help students with accurate and reliable information about colleges, courses offered and contact details without persuasive tactics. |
| GOALS/METRICS | The main goal is to build a web application until the end of September that would have been developed using HTML, CSS and JavaScript. |
| EXPECTED DELIVERABLES | Web application demo in MP4 format, code in zip format with a GitHub link, and project documentation. |
| **PROJECT SCOPE AND SCHEDULE** | |
| WITHIN SCOPE | The objective is to build an appealing web application for students which will help them with accurate and reliable information about colleges, courses offered and contact details. |
| OUTSIDE OF SCOPE | To host web application on paid services. |
| **PROJECT RESOURCES AND COSTS** | |
| PROJECT TEAM | Prasad Pathare |
| SUPPORTED RESOURCES | VS Code, API, HTML, CSS, JavaScript, MySQL |
| COST ALLOCATION | NA |
| **PROJECT STAKEHOLDERS AND CUSTOMERS** | |
| PROCESS OWNER | Harshada Topale |
| KEY STAKEHOLDERS | Harshada Topale |
| END CUSTOMERS | Cloud Counselage Pvt. Ltd. |
| **PROJECT RISKS, CONSTRAINTS, ASSUMPTIONS** | |
| RISKS | The website may experience technical issues, such as downtime or slow performance, impacting user experience. |
| CONSTRAINTS | There might be a tight timeline for the website's development and launch, potentially impacting the thoroughness of testing and quality assurance. |
| ASSUMPTIONS | Users possess basic computer skills required to navigate and utilize the website. |
| **MILESTONES** | |
| MILESTONE 1-REQUIREMENT GATHERING | 15-08-2023 |
| MILESTONE 2-PLANNING | 20-08-2023 |
| MILESTONE 3-DESIGN | 27-08-2023 |
| MILESTONE 4-DEVELOPMENT | 18-09-2023 |
| MILESTONE 5-TESTING | 23-09-2023 |
| MILESTONE 6-DEPLOYMENT | 27-09-2023 |
| MILESTONE 7-CLOSURE | 29-09-2023 |